

|  |  |
| --- | --- |
| Date | Task |
| Saturday, February 15, 7:45 am – 2 pm | Wall Raising |
| Saturday, February 22, 7:45 am - 2 pm | Roof Sheathing |
| Saturday, February 29, 7:45 am - 2 pm | Miscellaneous Framing |
| Saturday, March 7, 7:45 am - 2 pm | Vinyl Siding 1 |
| Saturday, March 14, 7:45 am - 2 pm | Vinyl Siding 2 |
| TBD | Paint |
| TBD | Hardware and Baseboards |
| TBD | Landscape and Clean Up |
| TBD | Dedication/Housewarming Ceremony |

**Nurses Build Schedule 2020**